**Sprint 1:**

**Sprint Retrospective Meeting**

|  |  |
| --- | --- |
| **What works well?** | **What should be improved in the next sprint?** |
| * Low risk of all the user stories. * Easy to develop and able to finish on time. * Customers communicates well with our developer team. * All members attends in each meeting and fully paying attention to each details. | * Conflict between team members should be solved by communicates well to the customers in order to get clear requirements. * Team members are showing demotivated, therefore, should motivate each team members. * Scrum masters should lead and communicate more with team members since they cannot self discipline. |