**Activity Log:**

|  |  |  |  |
| --- | --- | --- | --- |
| 14 November 2016 – 25 November 2016 | | | |
| Date | Duration | Developers | Tasks |
| 14/11 | 8 Hours | Tan Zin Gao | Dividing “maintain staff” user stories into more detail user stories. |
| Cheah Dick Son | Dividing “Membership” user stories into more detail user stories. |
| 15/11 | 8 Hours | Tan Zin Gao | Design all the user interface for “maintain staff” user interface. |
| Cheah Dick Son | Design all the user interface for “Membership” user interface. |
| Chang Kar Hou | Planning whole database and determine data fields that needed for bus ticketing management system. |
| 16/11 | 8 Hours | Tan Zin Gao | Coding out all the user interfaces for “maintain staff” user stories. |
| Cheah Dick Son | Coding out all the user interfaces for “membership” user stories. |
| 17/11 | 8 Hours | Chang Kar Hou | Testing all the UI design for “maintain staff” user stories. |
| Neo Kui Hung | Testing the UI design for “membership” user stories. |
| 18/11 | 8 Hours | Tan Zin Gao | Improving all the user interfaces for “maintain staff” user stories. |
| Cheah Dick Son | Improving all the user interfaces for “membership” user stories. |
| 21/11 | 8 Hours | Chang Kar Hou | Coding two of the sub user stories for “maintain staff” user stories. |
| Neo Kui Hung | Coding two of the sub user stories for “Membership” user stories. |
| 22/11 | 8 Hours | Tan Zin Gao | Testing 2 sub user stories for “maintain staff” user stories. |
| Cheah Dick Son | Testing 2 of the sub user stories for “Membership” user stories. |
| Chang Kar Hou | Coding another 2 sub user stories for “maintain staff” user stories. |
| Neo Kui Hung | Coding another 3 of the sub user stories for “Membership” user stories. |
| 23/11 | 8 Hours | Tan Zin Gao | Testing another 2 sub user stories for “maintain staff” user stories. |
| Cheah Dick Son | Testing another 3 of the sub user stories for “Membership” user stories. |
| Chang Kar Hou | Improves previous user stories |
| Neo Kui Hung | Improves previous user stories. |
| 24/11 | 8 Hours | Chang Kar Hou | Improves previous user stories |
| Neo Kui Hung | Improves previous user stories. |
| 25/11 | 8 Hours | Tan Zin Gao | Source codes integration |
| Cheah Dick Son | Source codes integration |
| Chang Kar Hou | Source codes integration |
| Neo Kui Hung | Source codes integration |