**Activity Log:**

|  |  |  |  |
| --- | --- | --- | --- |
| 28 NOVEMBER 2016 – 9 DECEMBER 2016 | | | |
| Date | Duration | Developers | Tasks |
| 28/11 | 8 hours | Tiong Hai Ting | Dividing “Search Engine” user stories into more detail user stories. |
| Cheah Dick Son | Dividing “Manage Bus” user stories into more detail user stories. |
| 29/11 | 8 hours | Tiong Hai Ting | Design all the user interface for “Search Engine” user interface. |
| Cheah Dick Son | Design all the user interface for “Manage Bus” user interface. |
| 30/11 | 8 hours | Tiong Hai Ting | Coding out all the user interfaces for “Search Engine” user stories. |
| Cheah Dick Son | Coding out all the user interfaces for “Manage Bus” user stories. |
| 1/12 | 8 hours | Chang Kar Hou | Testing all the UI design for “Search Engine” user stories. |
| Neo Kui Hung | Testing the UI design for “manage bus” user stories. |
| 2/12 | 8 hours | Tiong Hai Ting | Improving all the user interfaces for “Search Engine” user stories. |
| Cheah Dick Son | Improving all the user interfaces for “Manage Bus” user stories. |
| 5/12 | 8 hours | Chang Kar Hou | Coding all of the sub user stories for “Search Engine” user stories. |
| Neo Kui Hung | Coding 2 of the sub user stories for “Manage Bus” user stories. |
| 6/12 | 8 hours | Tiong Hai Ting | Testing all the sub user stories for “Search Engine” user stories. |
| Cheah Dick Son | Testing 2 of the sub user stories for “Manage Bus” user stories. |
| Neo Kui Hung | Coding another 3 of the sub user stories for “Manage Bus” user stories. |
| 7/12 | 8 hours | Cheah Dick Son | Testing another 3 of the sub user stories for “Manage Bus” user stories. |
| Chang Kar Hou | Improves previous user stories |
| Neo Kui Hung | Improves previous user stories. |
| 8/12 | 8 hours | Neo Kui Hung | Improves previous user stories. |
| 9/12 | 8 hours | Tiong Hai Ting | Source codes integration |
| Cheah Dick Son | Source codes integration |
| Chang Kar Hou | Source codes integration |
| Neo Kui Hung | Source codes integration |