**Daily Scrum Meeting**

**Scrum Master:** Cheah Dick Son

This meeting is conducted each day around 20 – 30 minutes in orders to describe what we have done and how well or challenges that we faced. Besides, duration for each sprint is 2 weeks.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| (12 DECEMBER 2016 – 16 DECEMBER 2016) | | | | |
| Date | Name | Achievement | Challenges | Work on Tasks |
| 12/12/2016 | Tan Zin Gao | - | - | Dividing “purchase ticket” user stories into more detail user stories. |
| Tiong Hai Ting | - | - | Dividing “make payment” user stories into more detail user stories. |
| 13/12/2016 | Tan Zin Gao | 5 sub user stories is created for “purchase ticket” user stories. | - | Design all the user interface for “purchase ticket” user interface. |
| Tiong Hai Ting | 4 sub user stories is created for “make payment” user. | - | Design all the user interface for “make payment” user interface. |
| 14/12/2016 | Tan Zin Gao | UI design completed. | Unsure matching customers’ requirement or not. | Coding out all the user interfaces for “purchase ticket” user stories. |
| Tiong Hai Ting | UI design completed. | Unsure matching customers’ requirement or not. | Coding out all the user interfaces for “make payment” user stories. |
| 15/12/2016 | Tan Zin Gao | UI coding done. | - | - |
| Tiong Hai Ting | UI coding done. | - | - |
| Chang Kar Hou | - | - | Testing all the UI design for “purchase ticket” user stories. |
| Neo Kui Hung | - | - | Testing the UI design for “make payment” user stories. |
| 16/12/2016 | Tan Zin Gao | - | - | Improving all the user interfaces for “purchase ticket” user stories. |
| Tiong Hai Ting | - | - | Improving all the user interfaces for “make payment” user stories. |
| Chang Kar Hou | Tested all the UI design for “purchase ticket” user stories. | UI design is not well organized and colour used is not appropriate. | - |
| Neo Kui Hung | Tested the UI design for “make payment” user stories. | Division parts is too many, therefore, hard to track the navigation between these UI. | - |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| (19 DECEMBER 2016 – 23 DECEMBER 2016) | | | | |
| Date | Name | Achievement | Challenges | Work on Tasks |
| 19/12/2016 | Tan Zin Gao | Improvement UI done. | - | - |
| Tiong Hai Ting | Improvement UI done. | Difficult to group all the payment information into one page at the same time required clear UI design. | - |
| Chang Kar Hou | - | - | Coding two of the sub user stories for “purchase ticket” user stories. |
| Neo Kui Hung | - | - | Coding two of the sub user stories for “make payment” user stories. |
| 20/12/2016 | Tan Zin Gao | - | - | Testing 2 sub user stories for “purchase ticket” user stories. |
| Tiong Hai Ting | - | - | Testing 2 of the sub user stories for “make payment” user stories. |
| Chang Kar Hou | Two of the sub user stories for “purchase ticket” user stories is completed. | Problem faced while integrate with other sources from database. | Coding another 3 sub user stories for “purchase ticket” user stories. |
| Neo Kui Hung | Two of the sub user stories for “make payment” user stories is completed. | - | Coding another 2 of the sub user stories for “make payment” user stories. |
| 21/12/2016 | Tan Zin Gao | Testing completed for 2 of the sub user stories for “purchase ticket” user stories. | The function must be improved. | Testing another 3 sub user stories for “purchase ticket” user stories. |
| Tiong Hai Ting | Testing completed for 2 of the sub user stories for “make payment” user stories. | The function is not matched with the business requirements. | Testing another 2 of the sub user stories for “make payment” user stories. |
| Chang Kar Hou | Coding completed. | - | Improves previous user stories |
| Neo Kui Hung | Coding completed. | - | Improves previous user stories. |
| 22/12/2016 | Tan Zin Gao | Testing completed for another 3 sub user stories for “purchase ticket” user stories. | - | - |
| Tiong Hai Ting | Testing completed for another 3 of the sub user stories for “make payment” user stories. | - | - |
| Chang Kar Hou | Improvement done | Business requirements are changed. | Improves previous user stories |
| Neo Kui Hung | Improvement done. | - | Improves previous user stories. |
| 23/12/2016 | Tan Zin Gao | - | - | Source codes integration |
| Tiong Hai Ting | - | - | Source codes integration |
| Chang Kar Hou | Improvement done. | - | Source codes integration |
| Neo Kui Hung | Improvement done. | - | Source codes integration |