**Activity Log:**

|  |  |  |  |
| --- | --- | --- | --- |
| 12 DECEMBER 2016 – 23 DECEMBER 2016 | | | |
| Date | Duration | Developers | Tasks |
| 12/12 | 8 Hours | Tan Zin Gao | Dividing “purchase ticket” user stories into more detail user stories. |
| Tiong Hai Ting | Dividing “make payment” user stories into more detail user stories. |
| 13/12 | 8 Hours | Tan Zin Gao | Design all the user interface for “purchase ticket” user interface. |
| Tiong Hai Ting | Design all the user interface for “make payment” user interface. |
| 14/12 | 8 Hours | Tan Zin Gao | Coding out all the user interfaces for “purchase ticket” user stories. |
| Tiong Hai Ting | Coding out all the user interfaces for “make payment” user stories. |
| 15/12 | 8 Hours | Chang Kar Hou | Testing all the UI design for “purchase ticket” user stories. |
| Neo Kui Hung | Testing the UI design for “make payment” user stories. |
| 16/12 | 8 Hours | Tan Zin Gao | Improving all the user interfaces for “purchase ticket” user stories. |
| Tiong Hai Ting | Improving all the user interfaces for “make payment” user stories. |
| 19/12 | 8 Hours | Chang Kar Hou | Coding two of the sub user stories for “purchase ticket” user stories. |
| Neo Kui Hung | Coding two of the sub user stories for “make payment” user stories. |
| 20/12 | 8 Hours | Tan Zin Gao | Testing 2 sub user stories for “purchase ticket” user stories. |
| Tiong Hai Ting | Testing 2 of the sub user stories for “make payment” user stories. |
| Chang Kar Hou | Coding another 3 sub user stories for “purchase ticket” user stories. |
| Neo Kui Hung | Coding another 2 of the sub user stories for “make payment” user stories. |
| 21/12 | 8 Hours | Tan Zin Gao | Testing another 3 sub user stories for “purchase ticket” user stories. |
| Tiong Hai Ting | Testing another 2 of the sub user stories for “make payment” user stories. |
| Chang Kar Hou | Improves previous user stories |
| Neo Kui Hung | Improves previous user stories. |
| 22/12 | 8 Hours | Chang Kar Hou | Improves previous user stories |
| Neo Kui Hung | Improves previous user stories. |
| 23/12 | 8 Hours | Tan Zin Gao | Source codes integration |
| Tiong Hai Ting | Source codes integration |
| Chang Kar Hou | Source codes integration |
| Neo Kui Hung | Source codes integration |